## Slide 1: ChordBase Agile Planning
Naylea Trevino, Brayden Dorman, Daniel Reyna

## Slide 2: User Stories
As a beginner guitarist, I want an app that that displays how to play chords so that I can progress faster.
As an intermediate guitarist, I want to search chords that can add more nuance to my playing, so it doesn’t sound so basic.
As an advanced guitarist, I want to be able to upload tutorials for beginners so that they know how to play certain songs correctly.

## Slide 3: Requirements
User login
Database for user accounts
Database for chords/chord progressions
Upload images/videos
Search bar for looking up accounts/chords
Additional Features:
Rating system
Favorites

## Slide 4: Phase 1
Phase 2
Phase 3
Phase 4
Weeks 1-2
High Priority:
24 major and minor chords in data base
Search bar to find specific chords/accounts
Admin visibility
Medium Priority:
Page layout
Week 3-5
High priority:
Chord Display page
Chord Images
Chord progressions
Week 6-7
Medium Priority(already built in Django):
User uploads
User profile
User authentication
UI improvements
Week 8-10
High Priority:
Features such as rating and favoriting
Testing EVERYTHING
Low Priority:
Logo
Each phase/sprint will end with testing and is subject to change.